Key Development Timeline

1/10 - functional spec for version 0.1 (tightly-defined user stories, feature list, etc)

1/14 - wireframe in interface builder

1/17 - technical spec for v0.1

1/17-1/31 - iOS and backend server development

2/1 - v0.1 released on testflight to 5-10 people

So 1/11 -2/1 I'll do tech spec and coding, you can do:

1/11-1/17 - functional spec for v0.2

1/17-1/31 - QA and testing of v0.1

Then we move to 1-week sprints for v0.2+:

Sunday - writing tech specs for new version

Monday-Wednesday - feature development

Thursday-Friday - QA/bug fixes

Saturday - writing functional spec for next version